MultiTenantPlatform

Software Development Life Cycle Document

| Document ID | MTP-SDLC-001 |
| --- | --- |
| Version | 1.0 |
| Status | Released |
| Classification | Confidential — Internal Use Only |
| Project | MultiTenantPlatform (Multi-Tenant Modular SaaS) |
| Technology Stack | FastAPI · PostgreSQL · React (Vite) · Docker · Alembic |
| Date | March 2026 |
| Owner | Engineering Lead |

This document describes the complete software development lifecycle, architecture, processes, and governance for the MultiTenantPlatform project. It serves as the primary reference for engineering, QA, DevOps, and product teams.

# 1. Introduction

## 1.1 Purpose

This Software Development Life Cycle (SDLC) document describes the end-to-end methodology, processes, tooling, and governance adopted by the MultiTenantPlatform engineering team. It is intended to ensure consistent, high-quality delivery across all phases of the product lifecycle — from requirements gathering through deployment, monitoring, and maintenance.

## 1.2 Scope

This document covers the MultiTenantPlatform system: a production-grade, multi-tenant SaaS backend built with FastAPI and a React frontend. The system provides tenant management, role-based access control (RBAC), modular domain plugins (school, hospital, HRMS, e-commerce), subscription management, feature toggles, and an audit trail.

In scope:

- Backend API (FastAPI, PostgreSQL, Alembic)

- Frontend web application (React, Vite, TypeScript)

- Infrastructure (Docker, docker-compose, Render deployment)

- CI/CD pipeline, testing strategy, and operational processes

Out of scope: mobile applications, third-party payment gateway integrations, and data warehousing.

## 1.3 Definitions and Acronyms

| Term / Acronym | Definition |
| --- | --- |
| SDLC | Software Development Life Cycle — the structured process for planning, creating, testing, and delivering software |
| RBAC | Role-Based Access Control — restricting system access based on role assignments |
| JWT | JSON Web Token — a compact, self-contained bearer token used for authentication and context switching |
| Tenant | An isolated organisational instance within the platform (e.g. a school, hospital) |
| DFD | Data Flow Diagram — depicts data movement between processes and stores |
| ORM | Object-Relational Mapper — SQLAlchemy in this project |
| UAT | User Acceptance Testing — validation by business stakeholders before release |
| SLA | Service Level Agreement — contractual performance and availability commitments |

## 1.4 References

- classdiagram.html — UML Class Diagram (Domain Model)

- usecase.html — UML Use-Case Diagram

- dataflow.html — Level 1 Data Flow Diagram (Yourdon-DeMarco)

- README.md — Developer setup and deployment guide

- render.yaml — Production deployment specification

# 2. Project Overview

## 2.1 Product Vision

MultiTenantPlatform is a cloud-native, modular SaaS backend designed for organisations that need to manage multiple isolated tenants — each with their own members, roles, permissions, subscriptions, and domain modules — under a single platform umbrella. The architecture prioritises security, extensibility, and observability.

## 2.2 System Architecture Summary

The platform follows a layered architecture:

- Presentation Layer: React (Vite + TypeScript) SPA communicating via REST API

- API Layer: FastAPI application exposing versioned endpoints under /api/v1

- Middleware Layer: Rate limiting, CORS, request-ID injection, JWT validation

- Business Layer: Domain-specific endpoint routers (auth, tenants, roles, modules, audit)

- Data Layer: PostgreSQL 16 via SQLAlchemy ORM; Alembic for schema migrations

- Infrastructure: Docker containers orchestrated via docker-compose; production on Render

## 2.3 Key Capabilities

| Capability | Description |
| --- | --- |
| Multi-tenancy | Full tenant isolation with slug-based identification, industry typing, and localization (country, currency, timezone, language) |
| RBAC | Hierarchical roles with atomic permissions; Admin role treated as tenant superuser; per-endpoint permission enforcement |
| JWT Authentication | HS256 tokens with token_version for instant revocation; tenant context switching via /auth/switch-context |
| Module System | Pluggable domain modules (school, hospital, HRMS, e-commerce) enabled per tenant |
| Subscription Management | Basic/Pro/Enterprise plans with expiry tracking; old plans deactivated on upgrade |
| Feature Toggles | Per-tenant key/bool feature flags for granular rollout without code deployment |
| Audit Trail | Append-only audit log capturing actor, resource, action, IP, request-ID, and user-agent |
| Rate Limiting | Sliding-window in-memory rate limiter; configurable per endpoint (e.g. 5/5 min on register) |

# 3. SDLC Methodology

## 3.1 Selected Model

MultiTenantPlatform adopts an Agile Iterative development model with two-week sprints. The model combines the predictability of phase-gated planning with the flexibility of iterative delivery, enabling continuous stakeholder feedback while maintaining engineering rigour.

## 3.2 Phase Overview

| Phase | Objective | Key Outputs |
| --- | --- | --- |
| 1. Requirements | Elicit, analyse, and document functional and non-functional requirements | User stories, acceptance criteria, API contract, domain model |
| 2. System Design | Define architecture, data model, API surface, and security controls | UML diagrams (class, use-case, DFD), DB schema, OpenAPI spec |
| 3. Implementation | Sprint-based feature development with daily standups and PR reviews | Source code, Alembic migrations, Docker images |
| 4. Testing | Unit, integration, smoke, and end-to-end testing across all layers | Test reports, coverage metrics, bug trackers |
| 5. Deployment | Containerised CI/CD pipeline delivering to staging then production | Docker images, render.yaml config, migration scripts |
| 6. Maintenance | Monitor, patch, and iteratively improve the running system | Incident reports, patch releases, dependency updates |

# 4. Requirements

## 4.1 Stakeholders

| Stakeholder | Role | Interest |
| --- | --- | --- |
| Platform Admin | Creates and manages tenants | Reliable tenant provisioning and user management |
| Tenant Admin | Manages members and modules within a tenant | RBAC configuration, subscription control, audit visibility |
| Tenant Member | Uses domain modules assigned to their role | Reliable access to permitted resources |
| Engineering Team | Builds and maintains the platform | Clean architecture, testability, clear processes |
| DevOps / Infra | Deploys and monitors the system | Stable CI/CD, observable infrastructure, easy rollback |

## 4.2 Functional Requirements

### 4.2.1 Authentication & Session

- FR-001: Users must be able to register with email and password (min. 8 characters, bcrypt hashed)

- FR-002: Login must issue a HS256 JWT with sub, ver, and optional tenant_id claims

- FR-003: Token version must be incremented on logout/password-change to invalidate all sessions

- FR-004: The /auth/switch-context endpoint must issue a tenant-scoped JWT

- FR-005: Password change must re-validate the current password before accepting the new one

### 4.2.2 Tenant Management

- FR-010: A new tenant must auto-create an Admin role and assign the creator as Admin member

- FR-011: Tenant slugs must be globally unique and contain only lowercase letters, numbers, and dashes

- FR-012: Members can be added by email or user_id with a specified role

- FR-013: Re-adding a deactivated member must reactivate them without creating a duplicate row

### 4.2.3 RBAC

- FR-020: The Admin role must bypass all permission checks (tenant superuser)

- FR-021: Non-admin roles must hold an explicit RolePermission row to access guarded endpoints

- FR-022: Default permissions must be seeded from DEFAULT_PERMISSIONS on tenant creation

### 4.2.4 Modules & Subscriptions

- FR-030: Modules (school, hospital, HRMS, e-commerce) must be enabled per tenant independently

- FR-031: Re-enabling an existing TenantModule must update is_enabled, not create a duplicate

- FR-032: Creating a new subscription must deactivate all previous subscriptions for the tenant

- FR-033: Feature toggles must support arbitrary string keys per tenant

### 4.2.5 Audit Logging

- FR-040: All mutating operations must write an audit log entry before returning a response

- FR-041: Audit logs must store user_id, tenant_id, action, resource, IP, request_id, user-agent, and JSON details

- FR-042: Audit log reads must be scoped to the authenticated tenant (cross-tenant reads must return 403)

## 4.3 Non-Functional Requirements

| ID | Category | Requirement | Target |
| --- | --- | --- | --- |
| NFR-001 | Performance | API response time for tenant-scoped read operations | < 200ms p95 |
| NFR-002 | Availability | Platform uptime (excluding planned maintenance) | 99.5% monthly |
| NFR-003 | Security | Passwords stored with bcrypt (min. cost 12); no plaintext storage | Mandatory |
| NFR-004 | Security | JWT max validity; bcrypt limited to 72 bytes | 10 days default |
| NFR-005 | Scalability | Support >= 100 concurrent tenants without schema changes | Architecture |
| NFR-006 | Maintainability | All schema changes managed via Alembic versioned migrations | Mandatory |
| NFR-007 | Observability | Every response must include x-request-id header for tracing | Mandatory |
| NFR-008 | Compliance | Rate limiting on auth endpoints to prevent brute-force attacks | 5 req/5 min |

# 5. System Design

## 5.1 Architecture Decisions

| Decision | Choice | Rationale |
| --- | --- | --- |
| Web framework | FastAPI (Python) | Async-capable, auto-generates OpenAPI docs, strong Pydantic integration for validation |
| Database | PostgreSQL 16 | ACID compliance, mature ecosystem, native Alembic support, JSON column availability |
| ORM | SQLAlchemy (sync) | Mature, expressive, integrates with Alembic migrations; sync mode simplifies dependency injection |
| Auth token | JWT HS256 | Stateless; tenant_id embeddable; token_version enables revocation without a token blacklist |
| Frontend framework | React + Vite | Fast HMR, tree-shaking, TypeScript support; shadcn/ui + Tailwind for component system |
| Containerisation | Docker | Reproducible builds; docker-compose for local dev with Postgres + API; Render for production |
| Schema migrations | Alembic | Version-controlled, reversible migrations run automatically on container startup |

## 5.2 Data Model Summary

The domain model consists of 11 core entities. See classdiagram.html for the full UML class diagram.

| Entity | Group | Primary Responsibility |
| --- | --- | --- |
| User | Identity | Global identity; credentials; token_version for session revocation |
| Tenant | Tenancy | Isolated organisation with slug, industry, and localization attributes |
| UserTenant | Tenancy | Membership join; carries role assignment; enables context switching |
| Role | RBAC | Named permission bundle scoped to a tenant; Admin = superuser |
| Permission | RBAC | Atomic capability string (e.g. attendance:write); global registry |
| RolePermission | RBAC | Many-to-many join checked at runtime by require_permission() |
| Module | Modules | Domain plugin descriptor; globally registered |
| TenantModule | Modules | Activates a module for a specific tenant; supports re-enabling |
| Subscription | Billing | Plan tier with expiry; old plans deactivated on upgrade |
| FeatureToggle | Config | Per-tenant key/bool flags for zero-deployment feature rollout |
| AuditLog | Observability | Append-only record of actions with IP, request_id, and JSON payload |

## 5.3 API Design

All endpoints are versioned under /api/v1. Authentication uses Bearer tokens. Tenant-scoped endpoints require a context-switched token containing tenant_id.

| Router | Prefix | Key Endpoints |
| --- | --- | --- |
| Auth | /auth | POST /register, /login, /switch-context, /logout, /change-password · GET /me |
| Tenants | /tenants | POST /, GET /, GET /{id}, POST /{id}/members, GET /{id}/members |
| Roles | /roles, /permissions | POST /roles, GET /roles, POST /roles/{id}/permissions, GET /permissions |
| Modules | /modules, /tenants/{id}/* | POST/GET /modules; /tenants/{id}/modules, /subscriptions, /features |
| Audit | /audit-logs | GET /audit-logs (tenant_id, user_id, limit query params) |

## 5.4 Security Design

- Authentication: bcrypt password hashing (passlib); JWT HS256 signed with configurable SECRET_KEY

- Session revocation: token_version integer on User incremented at logout/password-change; JWT ver claim checked on every request

- Tenant isolation: ensure_path_tenant() enforces that path tenant_id matches RequestContext.tenant_id; cross-tenant reads return 403

- RBAC: require_permission() dependency injected at router level; Admin role bypasses checks; all others require RolePermission row

- Rate limiting: SlidingWindowRateLimiter (in-memory, thread-safe) on /register (5/5 min), /login (10/5 min), /change-password (10/10 min)

- Input validation: Pydantic v2 schemas with EmailStr, Field(min_length=8), enum constraints on all request bodies

- bcrypt safety: validate_bcrypt_password_length() rejects passwords > 72 bytes to prevent bcrypt truncation vulnerability

# 6. Implementation

## 6.1 Development Environment

| Tool | Version / Notes |
| --- | --- |
| Python | 3.11 (as per Dockerfile base image python:3.11-slim) |
| Node.js | >=18 (required by Vite and frontend toolchain) |
| Docker | Docker Desktop / Docker Engine; docker-compose v2 |
| PostgreSQL | 16 (Alpine image; mapped to host port 5433 in dev) |
| IDE | Any; VS Code with Pylance + ESLint recommended |
| Package manager (BE) | pip (requirements.txt) |
| Package manager (FE) | npm (package-lock.json committed) |

## 6.2 Local Setup

Full stack (recommended) — runs Postgres + API in Docker, frontend via Vite:

- Clone the repository and run ./scripts/dev.sh

- API available at http://127.0.0.1:8080; Frontend at http://127.0.0.1:8888

Backend only (no Docker):

- Create .env from .env.example; set DATABASE_URL

- pip install -r requirements.txt

- python -m alembic -c alembic/alembic.ini upgrade head

- uvicorn app.main:app --reload --port 8000

## 6.3 Project Structure

| Path | Purpose |
| --- | --- |
| app/api/v1/endpoints/ | FastAPI route handlers for auth, tenants, roles, modules, audit |
| app/core/ | Config, security (JWT/bcrypt), dependencies (auth guards, RBAC), rate limiter |
| app/models/models.py | All SQLAlchemy ORM models (11 entities) |
| app/schemas/schemas.py | Pydantic v2 request/response schemas |
| app/services/ | Service layer: auth_service (register/login/switch), audit_service (write_audit_log) |
| app/db/session.py | SQLAlchemy engine, session factory, declarative Base, get_db() dependency |
| alembic/ | Database migration scripts; env.py reads DATABASE_URL from settings |
| frontend/src/features/ | React feature modules: auth, tenants, roles, modules, app shell, audit |
| frontend/src/shared/ | Shared API client (axios), auth store (zustand), types, UI primitives |
| scripts/ | dev.sh (full-stack dev), start.sh (container entrypoint), smoke_test_http.py |

## 6.4 Coding Standards

- Python: PEP 8; type hints on all function signatures; no print() in production code

- FastAPI: dependencies via Depends(); never mutate shared state outside a database session

- SQLAlchemy: always use db.flush() before accessing generated IDs within a transaction

- TypeScript: strict mode off for this project (tsconfig); noImplicitAny: false; prefer explicit types on API responses

- React: feature-based folder structure; lazy-loaded routes; tanstack-query for server state

- Commits: Conventional Commits format (feat:, fix:, chore:, docs:)

- PR reviews: minimum 1 approval; no direct pushes to main

# 7. Testing Strategy

## 7.1 Testing Levels

| Level | Scope | Tools | Ownership |
| --- | --- | --- | --- |
| Unit | Individual functions/services in isolation; mock DB | pytest, pytest-mock | Developer |
| Integration | API endpoint + real DB; Alembic-migrated test DB | pytest, httpx.AsyncClient | Developer |
| Smoke | End-to-end HTTP flows on a live server (scripts/smoke_test_http.py) | Python urllib (stdlib) | CI / DevOps |
| Frontend unit | React component and hook tests | Vitest, Testing Library | Developer |
| E2E (browser) | Full user journey in real browser | Playwright | QA / Developer |
| UAT | Stakeholder validation against acceptance criteria | Manual | Product Owner |

## 7.2 Critical Test Scenarios

### 7.2.1 Authentication & Security

- Register → Login → get /auth/me → verify user object returned

- Login with wrong password → 401 returned

- Logout → attempt to use old token → 401 returned (token_version check)

- Attempt to use account token on tenant-scoped endpoint → 403 (no tenant context)

- Password > 72 bytes → 400 bad request (bcrypt safety)

- Register 6 times from same IP within 5 min → 429 rate limited

### 7.2.2 RBAC & Multi-tenancy

- Admin can add members, create roles, assign permissions

- Non-admin with missing permission returns 403

- Cross-tenant read attempt (wrong tenant_id in path) → 403

- Manager (with tenant:manage) can add members — RBAC delegation

### 7.2.3 Smoke Test Coverage (smoke_test_http.py)

The existing smoke test validates the following full workflow:

- Register admin user → login → create tenant → switch context

- Create Manager role → assign tenant:manage permission

- Register second user → add as member with Manager role

- Manager switches context → lists members → adds a third user

- Assert HTTP 201 with correct role_name on membership response

## 7.3 Coverage Targets

| Layer | Coverage Target | Measurement Tool |
| --- | --- | --- |
| Backend (Python) | >= 80% line coverage | pytest-cov |
| Frontend (TypeScript) | >= 70% branch coverage | Vitest (v8 provider) |
| Critical paths (auth, RBAC) | >= 95% | pytest-cov + manual audit |

# 8. Deployment

## 8.1 Environments

| Environment | Purpose | Infrastructure |
| --- | --- | --- |
| Local Dev | Feature development and debugging | docker-compose (Postgres on :5433, API on :8080, Frontend on :8888) |
| Staging | Pre-release integration testing and UAT | Render web service + managed Postgres; separate slug |
| Production | Live customer-facing system | Render web service (Docker) + Render Postgres 16; Vercel for frontend |

## 8.2 CI/CD Pipeline

- Trigger: Push to main or merge of approved PR

- Step 1 — Lint: ESLint (frontend) + ruff/flake8 (backend)

- Step 2 — Test: pytest (backend) + vitest (frontend)

- Step 3 — Build: docker build using Dockerfile

- Step 4 — Deploy: Render detects Dockerfile and redeploys; scripts/start.sh runs Alembic upgrade head before uvicorn start

- Step 5 — Smoke test: smoke_test_http.py runs against staging; blocks production promotion on failure

## 8.3 Container Startup Sequence

- 1. PostgreSQL health check passes (pg_isready -U postgres -d saas_platform, up to 20 retries)

- 2. API container starts; scripts/start.sh executes python -m alembic -c alembic/alembic.ini upgrade head

- 3. Alembic applies pending migrations against DATABASE_URL from environment

- 4. uvicorn app.main:app starts; lifespan() calls Base.metadata.create_all() as a safety net

- 5. /health endpoint returns {"status": "healthy"} — used by load balancer readiness probe

## 8.4 Production Configuration

| Environment Variable | Description | Production Requirement |
| --- | --- | --- |
| DATABASE_URL | PostgreSQL connection string (auto-normalised from postgres:// to postgresql+psycopg2://) | Required |
| SECRET_KEY | JWT signing secret; must be cryptographically random | Required; min 32 chars |
| ALGORITHM | JWT algorithm (default: HS256) | Optional |
| ACCESS_TOKEN_EXPIRE_MINUTES | JWT TTL in minutes (default: 14400 = 10 days) | Recommended: reduce in prod |
| PORT | Uvicorn listen port (default: 8000) | Set by Render automatically |

# 9. Maintenance & Operations

## 9.1 Monitoring & Observability

- Request tracing: every response includes x-request-id header (generated by request_id_middleware); correlatable in AuditLog.details JSON

- Health endpoint: GET /health → {"status": "healthy"} for uptime monitoring and load-balancer probes

- Audit logs: queryable via GET /api/v1/audit-logs with tenant_id, user_id, and limit filters

- Application logs: uvicorn access logs captured by hosting platform (Render) log drain

- Database: Render managed Postgres provides automatic backups, connection pooling metrics, and slow query alerting

## 9.2 Incident Response

| Severity | Definition | Response SLA | Escalation |
| --- | --- | --- | --- |
| P1 — Critical | Full platform outage; authentication broken; data loss risk | Acknowledge < 15 min; resolve < 2 h | Engineering Lead + CTO |
| P2 — High | Major feature broken (e.g. RBAC bypass); security vulnerability | Acknowledge < 1 h; resolve < 8 h | Engineering Lead |
| P3 — Medium | Non-critical feature degraded; performance regression | Acknowledge < 4 h; resolve next sprint | Developer on-call |
| P4 — Low | Cosmetic bug; documentation error | Backlog triage | Standard sprint process |

## 9.3 Dependency Management

- Backend: requirements.txt pinned to major versions; monthly review of security advisories (pip-audit)

- Frontend: package-lock.json committed; npm audit run in CI; Dependabot or Renovate recommended

- Base image: python:3.11-slim reviewed quarterly for CVE patches

## 9.4 Database Operations

- Migrations: all schema changes via Alembic — never manual DDL in production

- Rollback: alembic downgrade -1 available but requires code rollback first

- Backups: Render automated daily backups; point-in-time recovery for >= Pro tier

- Data seeding: seed.py for default modules and permissions; create_sample_data.py for development fixtures

# 10. Risk Register

| ID | Risk Description | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R-001 | Rate limiter state lost on process restart (in-memory store not distributed) | High | Medium | Replace SlidingWindowRateLimiter with Redis-backed solution for production multi-instance deployments |
| R-002 | CORS allows all origins (allow_origins=['*']) — CSRF risk in browser contexts | Medium | High | Restrict allow_origins to known frontend domains in production environment configuration |
| R-003 | SECRET_KEY defaults to 'change-me-in-prod' in dev config | Low | Critical | CI checks for default secret; Render generateValue: true in render.yaml enforces unique key |
| R-004 | Admin role hardcoded superuser check — role rename could bypass RBAC | Low | High | Document that 'Admin' is a reserved role name; add DB constraint or validation on role creation |
| R-005 | No distributed tracing — x-request-id not propagated to downstream services | Medium | Low | Acceptable for current single-service architecture; revisit when microservices are introduced |
| R-006 | bcrypt 72-byte truncation for very long passwords | Low | Medium | validate_bcrypt_password_length() already implemented; returns 400 on violation |
| R-007 | Alembic migration failure on deployment leaves DB in partial state | Low | High | Test migrations on staging before production; use transactional DDL where Postgres supports it |

# 11. Change Management

## 11.1 Change Control Process

- All changes proposed via GitHub Pull Request against main branch

- PR must include: summary of change, test evidence, and any migration notes

- Minimum 1 peer review approval required before merge

- Breaking API changes require a version bump and deprecation notice

- Schema changes require an accompanying Alembic migration

- Security fixes (P1/P2) may bypass sprint cadence and merge immediately post-review

## 11.2 Version Numbering

The project follows Semantic Versioning (SemVer): MAJOR.MINOR.PATCH.

- MAJOR: breaking API contract changes or incompatible data model changes

- MINOR: new features, endpoints, or non-breaking model additions

- PATCH: bug fixes, performance improvements, documentation updates

The current API version is /api/v1. Minor/patch releases within v1 do not change the URL prefix.

## 11.3 Document Revision History

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 1.0 | March 2026 | Engineering Lead | Initial release — full SDLC documentation for MultiTenantPlatform v1.0 |

# 12. Document Approval

The following parties have reviewed and approved this SDLC document:

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Engineering Lead |  |  |  |
| Product Owner |  |  |  |
| QA Lead |  |  |  |
| DevOps / Infra Lead |  |  |  |

END OF DOCUMENT